Scalability & Future Plan

| Date | 30/09/2026 |
| --- | --- |
| Team ID | SWTID-2026-8575 |
| Project Name | AI WeatherWise |
| Maximum Marks | 1 Mark |

Scalability & Future Plan:

This document outlines how the current project solution can be scaled to handle larger user bases, increased data loads, or extended features in the future. It also captures the team's roadmap for enhancing and evolving the project beyond its current state.

Current System Limitations:

| S.No | Limitation | Impact | Priority to Address (High / Medium / Low) |
| --- | --- | --- | --- |
| 1 | Depends on a single external AI service (Gemini API) for every summary. | API downtime or rate limits delay or block responses. | High |
| 2 | Weather metrics are entered manually by the user. | Data may be inaccurate and adds extra effort for users. | Medium |
| 3 | No caching of repeated requests for the same metrics. | Higher response time and unnecessary API usage. | Medium |

Scalability Plan:

| S.No | Scalability Aspect | Current State | Proposed Upgrade / Solution |
| --- | --- | --- | --- |
| 1 | User Load | Single Express server instance. | Load balancing with multiple instances and cloud deployment. |
| 2 | Data Storage | MongoDB Atlas storing user accounts. | Indexing, sharding and archiving of older records as data grows. |
| 3 | Performance | Each request calls the Gemini API directly. | Response caching (e.g., Redis) and request queuing. |
| 4 | Security | JWT authentication and input validation. | Rate limiting, refresh tokens, HTTPS enforcement and secret management. |

Future Roadmap:

| Phase | Planned Feature / Enhancement | Target Timeline | Expected Impact |
| --- | --- | --- | --- |
| Phase 2 | Integrate a live weather data API to fetch metrics automatically. | 1-2 months | Removes manual input and improves accuracy. |
| Phase 3 | Add caching, rate limiting and save summary history per user. | 3-4 months | Faster responses and better user experience. |
| Phase 4 | Build a web/mobile frontend with multi-day forecasts and alerts. | 5-6 months | Wider reach and more useful insights. |