Project Planning Stage

Project Planning Template (Product Backlog, Sprint Planning, User Stories, and Story Points)

| Date | 25/09/2026 |
| --- | --- |
| Team ID | SWTID-2026-8575 |
| Project Name | AI Weather Wise |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule & Estimation (4 Marks)

Use the template below to prepare the product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can create an account by entering my email and password and confirming the password. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email after completing registration. | 1 | High |  |
| Sprint-2 |  | USN-3 | As a user, I can create an account using my Facebook account. | 2 | Low |  |
| Sprint-1 |  | USN-4 | As a user, I can create an account using my Gmail account. | 2 | Medium |  |
| Sprint-1 | Login | USN-5 | As a user, I can sign in to the application using my email and password. | 1 | High |  |
|  | Dashboard |  |  |  |  |  |

Project Tracking, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Planned Sprint End Date | Story Points Completed (as of Planned End Date) | Actual Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity Calculation:

Assume a sprint lasts 10 days and the team completes 20 points per sprint. Calculate the team’s average velocity (AV) per iteration unit, expressed as story points per day.

Burndown Chart:

A burndown chart visually shows the amount of work remaining over time. It is commonly used in Agile software development methods such as Scrum, but it can also be used for any project where progress can be measured.